## Slide 1: C-Hub
Detail Project Report

## Slide 2: DPR Details
1.Executive Summary:
  Objective: Build an internal CHub-like Source Control Management (SCM) system for the company.
  MVP features: C hosting, Web UI, Authentication, Repo permissions, Merge Requests, Webhooks, API, CI integration.
  2. Project Scope & Objectives:
  Scope: Create an internal platform for source code hosting, versioning, collaboration, and CI/CD.
  Objectives: Improve code security, enable collaboration, integrate with company systems, ensure scalability.
  3. Technical Architecture:
  C hosting over SSH & HTTPS.
  Core services: API/Web UI, Auth, Git Workers, Background Workers, CI Runners.
  Storage: PostgreSQL (metadata), Redis (cache/queue), S3/MinIO (repos & artifacts).
  Deployed on Kubernetes with monitoring and backups.

## Slide 3: DPR Details
  4. Features (MVP):
  C hosting with SSH/HTTPS.
  Web UI for repos, commits, branches.
  User accounts, teams, repo permissions.
  Pull/Merge Requests with review workflow.
  REST API + Webhooks.
  Basic issue tracker.
  CI/CD runner integration.
  Audit logs and backups.

## Slide 4: DPR Details
  5. Implementation Roadmap
  Phase A (8–12 weeks): C hosting, Web UI, HTTPS purchase,Auth, MR workflow, REST API, backups.
  Phase B (8–12 weeks): CI runners, issues, tokens, audit logs.
  Phase C (12–20 weeks): Search, SSO, HA, monitoring, DR.
  Phase D (Ongoing): Package registries, advanced analytics, enterprise features.
  6. Security & Compliance
  TLS everywhere, MFA for users, LDAP/SSO integration.
  RBAC permissions and branch protection.
  Regular backups and DR testing.
  Audit logs and monitoring.

## Slide 5: DPR Details
  7. Tools & Tech Stack
  Backend: Node.js.
  Frontend: React.
  Database: PostgreSQL.
  Cache: Redis.
  Storage: S3 or On-premises
  CI/CD: Kubernetes runners.
  Monitoring: Prometheus and Grafana.
  8. Recommendations:
  Start with CHub
  Focus internal effort on integration, scaling, and security.
  Adopt phased implementation to ensure smooth rollout.

## Slide 6: Frontend Development Team
Language: React.JS
Team Size: 40

## Slide 7: Backend Development Team
Language: Node.JS
Team Size: 30

## Slide 8: Database Team
Language: PostgreSQL
Team Size : 5

## Slide 9: Deployment Team
Deployment using DevOps tools.

## Slide 10: Permissions
HTTPS and SSH.
Domain.
Webhook to integrate with Jenkins.

## Slide 11: This is my Overview Of Project Report Thank you